Vision: Enable to modify the existing DOS base system

      Mission: Create an inventory system

Scope:	This system is limited only in the purchasing the item from the supplier, and withdrawal of the item in the warehouse. This also includes the reports of the item such as: IRR(Inventory reciept Report), MIV(Material Issuance Voucher), PAR(Property Accountability	Receipt), WRS(Warehouse Requisition Slip).

Devilerables: IRR(Inventory reciept Report), MIV(Material Issuance Voucher), PAR(Property	Accountability Receipt), WRS(Warehouse Requisition Slip).

Principles: The users convenience is our top priority.

Features:
1. Able to record the purchase order (IRR)
2. Able to withdraw an item (MIV)
3. Able to return an item

Acceptance Criteria:
1. Able to record the purchase order
  - make sure that the item is inspected and receive by the property custudian
2.Able to withdraw an item
 - make sure that the item has IRR with WRS and PAR
3. Able to return an item
 - make sure that the item is withdrawn and confirmation from the property custodian.

User Story:
- As a custodian, I want to enter the purchase item
- As a cost center, I want to withdrawn an item
-As a cost center, i want to return the item

Use Case:
Name: add item
Description: Allows a custodian to add an item to the inventory station
Actor: Custodian
Pre-Conditions: Custodian has the PO and QE
Post-Conditions: The custodian has successfully added an item and have an IRR
Main Course:
1.) The custodian inputs the necessary information
2.) The system then records the information
3.) The system then prints an IRR
Exception(s):
1a.) if pending
-notify the admin
-exit use case

Description: Release an item from the inventory station
Actor: Custodian
Pre-Conditions: the item has IRR
Post-Conditions: The cost center has successfully have an MIV
Main Course:
1.) The custodian input an item name and quantity to be withdraw
2.) The system then verifies the input
3.) The system then print the MIV
Exception(s):
1a.) if the item not found
-exit use case
1b.) if the quantity exceeds the quantity item balance
- notify then exit use case

Description: Allows a custodian to have a PAR
Actor: Custodian
Pre-Conditions: the item has IRR
Post-Conditions: The custodian has successfully have an PAR
Main Course:
1.) The custodian input an item name, quantity to be withdraw and the name of accountable person
2.) The system then verifies the input
3.) The system then print the PAR
4.) The system will update the said employees ledger
Exception(s):
1a.) if pending
-notify the admin
-exit use case

Description: Allows a cost center to have a WRS
Actor: Cost center
Pre-Conditions: the item has IRR
Post-Conditions: The custodian has successfully have a WRS
Main Course:
1.) The custodian input an item name, quantity to be withdraw and the name of accountable person
2.) The system then verifies the input
3.) The system then print the WRS
Exception(s):

Description: Allows a user to return an item from the inventory station(for confirmation)
Actor: cost center
Pre-Conditions: the item has withdrawn
Post-Conditions: The cost center has successfully have an GARV
Main Course:
1.) The user input an item name and quantity to be return
2.) The system then verifies the input
3.) The system then print the GARV

Description: Allows a Custodian to confirm the returned item in the inventory station
Actor: Custodian
Pre-Conditions: the item has GARV
Post-Conditions: The admin has confirm the GARV form and the system updates the return record
Main Course:
1.) The admin checks the serial number of the item using PAR
2.) The admin will confirm the GARV form
3.) The system will update the return record
Exception(s):
1a.) if the serial number doesn't match
-notify then exit use case
-exit use case